A.7 Log Book for Capstone Project

Mukesh Patel School of Technology Management & Engineering

Log Book for capstone project

Department: Computer Science

Program: Bachelor of Technology

Semester: VII

Project Title: Agentic AI Framework for Context-Aware Semantic Understanding and Intelligent Assistance of Dynamic Web Forms

Name of Faculty Mentor: Dr. Nitin S. Choubey

Student Details

| Std No. | Roll No | Name | Contact (per. email) |
| --- | --- | --- | --- |
| Student 1 | E246 | Ashmit Patil | edu.ashmit@gmail.com |
| Student 2 | E265 | Sanket Mali | sanketmali0909@gmail.com |
| Student 3 | E247 | Pinak Salunke | pinaksalunke@gmail.com |

Group Members

| Roll No. | Name | Sign (Students) | Grades (By Faculty Mentor) |
| --- | --- | --- | --- |
| E246 | Ashmit Patil |  |  |
| E265 | Sanket Mali |  |  |
| E247 | Pinak Salunke |  |  |

Project Log Entries

Project Title: Agentic AI Framework for Context-Aware Semantic Understanding and Intelligent Assistance of Dynamic Web Forms

| Week No. | Duration | Work Carried Out | Remarks by Faculty Mentor | Sign |
| --- | --- | --- | --- | --- |
| 1 | 13 Jul 2026 to 19 Jul 2026 | - Formed the project group and met the faculty mentor to discuss possible project domains. - Shortlisted candidate problem statements in applied AI and web automation. |  |  |
| 2 | 20 Jul 2026 to 26 Jul 2026 | - Identified repetitive manual data entry in online forms (admissions, scholarships, examinations, banking, government services) as the problem area. - Finalised the project title, aim, objectives and initial scope with the mentor. |  |  |
| 3 | 27 Jul 2026 to 02 Aug 2026 | - Literature survey on LLM-based web agents and web-agent benchmarks. - Prepared summary notes of the surveyed papers. |  |  |
| 4 | 03 Aug 2026 to 09 Aug 2026 | - Studied work on agent memory, knowledge representation, form understanding and form filling. - Reviewed research on form security and privacy risks of automated filling. |  |  |
| 5 | 10 Aug 2026 to 16 Aug 2026 | - Surveyed supporting techniques: OCR and document information extraction, retrieval-augmented generation (RAG) and prompt injection. - Compared existing autofill approaches (browser autofill, password managers, form-filling agents) and identified the research gap. |  |  |
| 6 | 17 Aug 2026 to 23 Aug 2026 | - Wrote the problem definition and listed the limitations of the existing system. - Defined functional and non-functional requirements, assumptions and constraints. |  |  |
| 7 | 24 Aug 2026 to 30 Aug 2026 | - Selected the technology stack: FastAPI, React + Vite, MongoDB, LangGraph, OCR engines and a Chrome extension. - Tried candidate OCR engines and LLM providers on small sample inputs to confirm feasibility. |  |  |
| 8 | 31 Aug 2026 to 06 Sep 2026 | - Designed the system architecture, data flow and MongoDB database schema. - Designed the form-filling pipeline, decision rules and a shared ontology of personal fields. - Planned the security design: review-before-fill and keeping sensitive values away from the LLM. |  |  |
| 9 | 07 Sep 2026 to 13 Sep 2026 | - Set up the project repository with backend, frontend and browser-extension modules. - Initialised the React + Vite frontend and the FastAPI backend with document upload and storage services (local and Cloudinary). - Implemented the first AI extraction agents and the document-processing pipeline. |  |  |
| 10 | 14 Sep 2026 to 20 Sep 2026 | - Tested OCR and field extraction on sample documents and recorded failure cases. - Fixed bugs in the upload and extraction flow. - Refined the canonical field keys used to map document values to form fields. |  |  |
| 11 | 21 Sep 2026 to 27 Sep 2026 | - Designed the privacy-first filling flow and a personal RAG store over the user's own documents. - Ran embedding and retrieval experiments for answering form questions from stored facts. |  |  |
| 12 | 28 Sep 2026 to 04 Oct 2026 | - Integrated privacy-first form filling and the personal RAG module into the backend. - Connected the frontend and extension to the new filling endpoints. |  |  |
| 13 | 05 Oct 2026 to 11 Oct 2026 | - Improved form-field extraction metadata in the extension (labels, names, types and options). - Fixed handling of grouped radio buttons. - Began a full audit of the codebase. |  |  |
| 14 | 12 Oct 2026 to 18 Oct 2026 | - Wrote the project audit, implementation plan and testing strategy. - Hardened authentication, configuration, data integrity and deletion cascades. - Added fact provenance, grounded RAG and a single batch LangGraph pipeline for semantic form filling. - Built the Chrome extension review-before-fill flow and the dashboard (review, conflicts, document Q&A); integrated PaddleOCR. - Added unit, integration and browser end-to-end tests, a prompt-injection filter and secret redaction; ran the evaluation and OCR benchmarks. - Prepared the synthetic demo dataset, the demonstration guide and the first draft of the project report. |  |  |
| 15 | 19 Oct 2026 to 25 Oct 2026 | - Finalised the project report (Black Book): chapters, figures, results and testing. - Ran the plagiarism and AI-detection checks and made the required corrections. - Prepared the final print copy, final submission documents and this log book. |  |  |

| Date: ____________________ Place: Shirpur | ______________________________ Dr. Nitin S. Choubey Faculty Mentor Department of Computer Science, MPSTME, Shirpur |
| --- | --- |